# Simple Attendance & Task Management System

Complete Software Requirements Specification

Registration • Attendance • Breaks • Task Management • Task Time Tracking

Version 1.0  |  06 September 2026

# Document Control

| Field | Value |
| --- | --- |
| Document ID | SRS-ATM-001 |
| Version | 1.0 |
| Status | Developer Baseline / Ready for Estimation |
| Product Type | Single-organisation web application (no multi-tenant functionality) |
| Primary Scope | Registration, attendance, breaks, task management, task time tracking, admin and reporting |
| Source of Delivery Truth | SRS + Requirements Tracker |

# Contents

1. Executive Summary

2. Scope and Exclusions

3. Stakeholders and Roles

4. Functional Overview

5. Core Business Rules

6. User Experience and Screens

7. Data Model

8. Detailed Epics, User Stories and Acceptance Criteria

9. Non-Functional Requirements

10. Security Requirements

11. Technology Stack

12. API Requirements

13. Reporting Requirements

14. Testing Strategy

15. Deployment and Operations

16. Release Plan

17. Definition of Ready / Done

18. Risks and Assumptions

Appendices

# 1. Executive Summary

The application is a focused Attendance and Task-Time Management System for one organisation. It intentionally excludes multi-tenant SaaS concerns and broader HR/payroll complexity. Its purpose is to produce trustworthy evidence of when a user worked, when they took breaks, which tasks they worked on, and how much working time remains unallocated to tasks.

The core employee workflow is deliberately simple:

Register / Login  →  Clock In  →  Start Task  →  Pause/Switch/Stop Task  →  Break  →  Continue Tasks  →  Clock Out  →  Review Day

The administrator workflow is:

Manage Users  →  Create/Assign Tasks  →  View Live Attendance  →  Review Logs  →  Correct Exceptions  →  Run Reports

# 2. Scope and Exclusions

## 2.1 In Scope

User registration and administrator approval option

Secure login/logout/password reset

User/role administration

Clock-in and clock-out

Break start/end and break history

Task creation, assignment, status, priority, due date and estimate

Live task timer with start/pause/resume/stop/switch

Attendance versus task-time reconciliation

Employee My Day and administrator live dashboards

Correction request/approval and audit log

Attendance/task/unallocated-time reports and CSV/XLSX export

Operational notifications in a later release

Security, backup, monitoring, CI/CD and production readiness

## 2.2 Explicitly Out of Scope

Multi-tenancy or tenant subscription management

Payroll calculation

Leave/holiday management

Shift/rota management

Diary/calendar/appointment management

CRM or full project-management suite

White labelling

AI features

Employee screenshots, webcam monitoring or keystroke logging

# 3. Stakeholders and Roles

| Role | Responsibilities |
| --- | --- |
| Employee | Register/login; clock attendance; manage breaks; view/perform assigned tasks; run task timer; review own history; request corrections. |
| Administrator | Approve/manage users; create/assign tasks; view organisation attendance/task status; correct/approve records; run reports. |
| System Administrator / DevOps | Operate application, deployment, backup, monitoring and recovery. |
| Auditor / Management Viewer | Read authorised attendance/task/audit reports without editing operational records. |

# 4. Functional Overview

## Registration & Authentication

Onboard users securely and control account status.

## Attendance

Record workday start/end using server-authoritative timestamps.

## Breaks

Record one or more breaks and remove eligible break time from net work.

## Tasks

Provide a lightweight work list against which time can be recorded.

## Task Timer

Track real working time per task without relying on browser clock persistence.

## Reconciliation

Compare attendance net work with task time and expose gaps.

## Administration

Provide organisation-wide visibility and controlled correction.

## Reporting

Produce traceable attendance and task-time outputs.

# 5. Core Business Rules

| Rule ID | Rule |
| --- | --- |
| BR-001 | Attendance clock and task timer are separate records and must never be treated as the same clock. |
| BR-002 | A user may have at most one active attendance session. |
| BR-003 | A user may have at most one active task timer. |
| BR-004 | A task timer can start only while the user is clocked in and not on break. |
| BR-005 | Starting a break pauses any active task timer at the same effective server boundary. |
| BR-006 | Ending a break does not automatically resume a task without an explicit user action. |
| BR-007 | Clocking out requires any active task timer and active break to be resolved. |
| BR-008 | Net working time = attendance elapsed time - eligible completed break time. |
| BR-009 | Task time = sum of valid non-overlapping active task segments. |
| BR-010 | Unallocated time = net working time - eligible task time. |
| BR-011 | Server timestamps are authoritative for online clock/timer actions. |
| BR-012 | Approved corrections never destroy the original event history. |
| BR-013 | Completed or cancelled tasks cannot accept a new timer unless reopened by an authorised user. |
| BR-014 | The application does not perform covert screenshots, keystroke logging or webcam monitoring. |

# 6. User Experience and Screens

| Screen ID | Screen |
| --- | --- |
| SCR-001 | Login |
| SCR-002 | Registration |
| SCR-003 | Forgot/Reset Password |
| SCR-004 | Employee - My Day |
| SCR-005 | My Attendance History |
| SCR-006 | Attendance Day Detail / Timeline |
| SCR-007 | My Tasks |
| SCR-008 | Task Detail |
| SCR-009 | My Task Time History |
| SCR-010 | My Profile |
| SCR-011 | Admin Dashboard |
| SCR-012 | User Management |
| SCR-013 | User Detail |
| SCR-014 | Task Management |
| SCR-015 | Task Create/Edit |
| SCR-016 | Live Attendance |
| SCR-017 | Attendance Logs |
| SCR-018 | Correction Review |
| SCR-019 | Reports |
| SCR-020 | Audit Log |

## 6.1 Employee My Day - Required Content

Current attendance state and clock-in time

Clock In / Clock Out action

Current break state and Start/End Break action

Active task name and live elapsed display

Start/Pause/Resume/Stop/Switch Task controls

Worked time, break time, task time and unallocated time

Today activity timeline

## 6.2 Administrator Dashboard - Required Content

Active users, currently working, on break and inactive/not clocked in

Live task timers

Users with incomplete attendance records

Current task counts by status

Links to attendance logs, user management, task management and reports

# 7. Data Model

The physical ERD should be generated from the database schema. The following logical model is the design baseline.

User
  ├── AttendanceSession
  │      └── BreakRecord
  ├── TaskAssignment ── Task
  ├── TaskTimeEntry ─── Task
  ├── CorrectionRequest
  └── AuditLog

Department ── User
Role ── User

| Entity | Purpose |
| --- | --- |
| User | Identity, contact details, employee number, department, role, account status. |
| Role | Employee/Administrator permission role. |
| Department | Optional reporting/grouping structure. |
| AttendanceSession | Clock-in/out timestamps and calculated day totals. |
| BreakRecord | Break start/end linked to attendance session. |
| Task | Title, description, priority, status, estimate, due date, assignee. |
| TaskTimeEntry | Task timing segments/intervals and source state. |
| CorrectionRequest | Proposed correction, reason, status, decision. |
| AuditLog | Immutable/auditable material actions and changes. |

# 8. Detailed Epics, User Stories and Acceptance Criteria

| Epic ID | Epic | Priority | Release | Purpose |
| --- | --- | --- | --- | --- |
| EP-001 | Registration & Authentication | Must Have | MVP | Account registration, approval, login, logout and password recovery. |
| EP-002 | User & Role Administration | Must Have | MVP | User profiles, employee identifiers, roles, activation/suspension and department assignment. |
| EP-003 | Attendance Clock-In / Clock-Out | Must Have | MVP | Record the employee workday using authoritative clock-in and clock-out events. |
| EP-004 | Break Management | Must Have | MVP | Record start/end of breaks and exclude applicable break time from net working time. |
| EP-005 | Task Management | Must Have | MVP | Create, assign, prioritise, update and complete tasks used for professional time allocation. |
| EP-006 | Task Time Tracking | Must Have | MVP | Run a live server-authoritative timer against a task with pause, resume, stop and switch behaviour. |
| EP-007 | Attendance & Task-Time Reconciliation | Must Have | MVP | Compare net attendance time with task time and identify unallocated working time. |
| EP-008 | Employee & Administrator Dashboards | Must Have | MVP | Provide simple live views of attendance, breaks, tasks and current activity. |
| EP-009 | Corrections, Approvals & Audit | Must Have | MVP | Allow controlled corrections to attendance/task time while preserving a full audit trail. |
| EP-010 | Reports & Export | Should Have | MVP | Attendance, break, task and utilisation reports with filter and export capabilities. |
| EP-011 | Notifications & Reminders | Should Have | R1 | Operational reminders for missing clock-out, incomplete task time and assigned tasks. |
| EP-012 | Security, Reliability & Operations | Must Have | MVP | Security controls, observability, backup, performance and production readiness. |

## EP-001 - Registration & Authentication

Account registration, approval, login, logout and password recovery.

Priority: Must Have   |   Release: MVP

### US-001-001 - Register a new account

As a new user, I want to register an account so that I can use the attendance system.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-001-001-01: Registration captures first name, surname, email, phone number and password.

AC-001-001-02: Email address must be unique and valid.

AC-001-001-03: Password must meet configured password policy.

AC-001-001-04: Successful registration creates a user with the configured initial status (Pending or Active).

### US-001-002 - Approve pending registration

As an administrator, I want to approve a pending registration so that only authorised staff gain access.

Persona: Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-001-002-01: Pending users are visible in an administrator queue.

AC-001-002-02: Only authorised administrators can approve or reject.

AC-001-002-03: Approval activates the user and records approver/date.

AC-001-002-04: Rejected users cannot sign in unless later reactivated.

### US-001-003 - Login

As a registered user, I want to sign in securely so that I can access my attendance and tasks.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-001-003-01: Login accepts email and password.

AC-001-003-02: Invalid credentials return a generic error.

AC-001-003-03: Successful login creates an authenticated session using secure cookies/tokens.

AC-001-003-04: Inactive, suspended or rejected accounts cannot access protected screens.

### US-001-004 - Logout

As a user, I want to log out so that my account is not left accessible on a shared device.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-001-004-01: Logout invalidates the active application session.

AC-001-004-02: Protected pages cannot be accessed after logout without re-authentication.

AC-001-004-03: Logout is available from the main navigation.

AC-001-004-04: Logout does not alter attendance or task timer records.

### US-001-005 - Forgot password

As a user, I want to request a password reset so that I can regain account access.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-001-005-01: User can submit an email address for reset.

AC-001-005-02: Response does not reveal whether an account exists.

AC-001-005-03: Reset link/token expires after a configured period.

AC-001-005-04: A used or expired reset token cannot be reused.

### US-001-006 - Reset password

As a user, I want to set a new password using a valid reset link.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-001-006-01: New password must satisfy password policy.

AC-001-006-02: New and confirmation passwords must match.

AC-001-006-03: Successful reset invalidates the reset token.

AC-001-006-04: Existing sessions may be revoked according to security policy.

### US-001-007 - Session timeout

As a security administrator, I want inactive sessions to expire so that unattended devices do not remain authenticated.

Persona: Security Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-001-007-01: Inactivity timeout is configurable.

AC-001-007-02: Expired sessions require login again.

AC-001-007-03: Session expiry does not stop or modify authoritative attendance/task records.

AC-001-007-04: User receives a clear expired-session message.

## EP-002 - User & Role Administration

User profiles, employee identifiers, roles, activation/suspension and department assignment.

Priority: Must Have   |   Release: MVP

### US-002-001 - Create user administratively

As an administrator, I want to create a user directly so that employees can be onboarded without self-registration.

Persona: Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-002-001-01: Administrator can enter required identity/contact fields.

AC-002-001-02: Email uniqueness is enforced.

AC-002-001-03: Role and department can be assigned.

AC-002-001-04: Creation is audited.

### US-002-002 - Edit user profile

As an administrator, I want to edit user details so that records remain accurate.

Persona: Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-002-002-01: Administrator can edit permitted profile fields.

AC-002-002-02: Email change is validated for uniqueness.

AC-002-002-03: Changes do not rewrite historical attendance ownership.

AC-002-002-04: Material changes are audited.

### US-002-003 - Manage my profile

As an employee, I want to update permitted profile information so that contact details remain current.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-002-003-01: User can edit permitted fields such as phone number.

AC-002-003-02: Restricted fields such as role cannot be self-edited.

AC-002-003-03: Validation is applied before save.

AC-002-003-04: Successful update is immediately visible.

### US-002-004 - Assign role

As an administrator, I want to assign Employee or Administrator roles so that permissions match responsibilities.

Persona: Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-002-004-01: At minimum Employee and Administrator roles exist.

AC-002-004-02: Role changes require administrator permission.

AC-002-004-03: New permissions apply to subsequent requests.

AC-002-004-04: Role changes are audited.

### US-002-005 - Activate suspend deactivate user

As an administrator, I want to control account status so that access can be removed without deleting history.

Persona: Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-002-005-01: Administrator can set Active, Suspended or Inactive.

AC-002-005-02: Suspended/inactive users cannot create new attendance or task events.

AC-002-005-03: Historical records remain available to authorised administrators.

AC-002-005-04: Status changes are audited with actor and time.

### US-002-006 - Assign department and employee number

As an administrator, I want optional employee number and department fields so that reports can be grouped.

Persona: Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-002-006-01: Employee number can be configured as unique if used.

AC-002-006-02: Department is selectable from an administered list.

AC-002-006-03: Changes affect future filtering without rewriting history.

AC-002-006-04: Fields may be left blank if organisation does not use them.

## EP-003 - Attendance Clock-In / Clock-Out

Record the employee workday using authoritative clock-in and clock-out events.

Priority: Must Have   |   Release: MVP

### US-003-001 - Clock in

As an employee, I want to clock in so that the system records when my workday starts.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-003-001-01: Only an Active user can clock in.

AC-003-001-02: Server time is the authoritative clock-in timestamp.

AC-003-001-03: A user cannot create a second active attendance session.

AC-003-001-04: Dashboard immediately shows Clocked In state and start time.

### US-003-002 - Clock out

As an employee, I want to clock out so that my workday duration is finalised.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-003-002-01: An active attendance session is required.

AC-003-002-02: Server time is the authoritative clock-out timestamp.

AC-003-002-03: Net working time is calculated from attendance minus eligible break time.

AC-003-002-04: Completed attendance record appears in history.

### US-003-003 - Show current attendance state

As an employee, I want to see whether I am clocked in, on break or clocked out.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-003-003-01: Current state is visible on dashboard.

AC-003-003-02: State is derived from server records, not browser memory alone.

AC-003-003-03: State persists after page refresh/re-login.

AC-003-003-04: Invalid contradictory states are prevented by backend rules.

### US-003-004 - Prevent duplicate clock in

As an employee, I want the system to prevent accidental duplicate clock-ins.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-003-004-01: A second clock-in request during an active session is rejected.

AC-003-004-02: User receives a clear message with existing start time.

AC-003-004-03: No duplicate attendance row is created.

AC-003-004-04: Concurrent requests are protected by database/application constraints.

### US-003-005 - Warn before clock out with active task

As an employee, I want a warning if I try to clock out while a task timer is running.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-003-005-01: System detects an active task timer before completing clock-out.

AC-003-005-02: User is prompted to stop the task and clock out or cancel.

AC-003-005-03: Confirmed action stops task using a consistent timestamp then clocks out.

AC-003-005-04: No overlapping task time is created after clock-out.

### US-003-006 - Warn before clock out while on break

As an employee, I want a warning if I try to clock out during an active break.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-003-006-01: System detects active break.

AC-003-006-02: User can confirm ending break and clocking out or cancel.

AC-003-006-03: Confirmed action closes break before closing attendance.

AC-003-006-04: Break and attendance timestamps remain consistent.

### US-003-007 - Attendance history

As an employee, I want to view my previous attendance records so that I can verify my working hours.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-003-007-01: History shows date, clock-in, clock-out, break total and net work.

AC-003-007-02: Records are ordered by date/time.

AC-003-007-03: User can filter by date range.

AC-003-007-04: Employee can only see their own history unless separately authorised.

### US-003-008 - Administrator live attendance list

As an administrator, I want to see who is currently clocked in so that I understand current staffing.

Persona: Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-003-008-01: List shows active attendance sessions.

AC-003-008-02: Status distinguishes Working and On Break.

AC-003-008-03: Clock-in time and current duration are displayed.

AC-003-008-04: Only authorised administrators can see organisation-wide status.

## EP-004 - Break Management

Record start/end of breaks and exclude applicable break time from net working time.

Priority: Must Have   |   Release: MVP

### US-004-001 - Start break

As an employee, I want to start a break so that non-working break time is tracked.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-004-001-01: User must be clocked in.

AC-004-001-02: User cannot already have an active break.

AC-004-001-03: Server timestamp records break start.

AC-004-001-04: Dashboard changes to On Break.

### US-004-002 - End break

As an employee, I want to end my break so that working time resumes.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-004-002-01: An active break is required.

AC-004-002-02: Server timestamp records break end.

AC-004-002-03: Break duration is calculated automatically.

AC-004-002-04: Dashboard returns to Working state.

### US-004-003 - Multiple breaks in one day

As an employee, I want to take more than one break during a workday so that all break periods are recorded.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-004-003-01: Each break creates a separate break record.

AC-004-003-02: Breaks cannot overlap.

AC-004-003-03: Daily break total equals sum of completed break durations.

AC-004-003-04: All break records remain linked to the attendance session.

### US-004-004 - Pause active task when break starts

As an employee, I want an active task timer paused when I start a break so that task time does not include break time.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-004-004-01: Starting a break checks for an active task timer.

AC-004-004-02: Active task timer is paused using the same effective server boundary timestamp.

AC-004-004-03: User is informed which task was paused.

AC-004-004-04: Ending break does not automatically resume the task without user confirmation.

### US-004-005 - Break history

As an employee, I want to view breaks within each attendance day.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-004-005-01: Attendance detail shows each break start/end/duration.

AC-004-005-02: Incomplete break is clearly marked.

AC-004-005-03: Break total reconciles to net working calculation.

AC-004-005-04: User cannot alter final break records without correction workflow.

### US-004-006 - Administrator break report

As an administrator, I want break reporting so that I can review break usage.

Persona: Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-004-006-01: Report can filter by user and date range.

AC-004-006-02: Report shows individual break periods and daily totals.

AC-004-006-03: Active breaks are distinguished from completed breaks.

AC-004-006-04: Export respects selected filters.

## EP-005 - Task Management

Create, assign, prioritise, update and complete tasks used for professional time allocation.

Priority: Must Have   |   Release: MVP

### US-005-001 - Create task

As an administrator, I want to create a task so that work can be assigned and timed.

Persona: Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-005-001-01: Task requires a title.

AC-005-001-02: Task may include description, priority, due date and estimated time.

AC-005-001-03: New task receives a unique ID.

AC-005-001-04: Creation is audited.

### US-005-002 - Employee creates own task

As an employee, I want to create a task when permitted so that unplanned work can still be tracked.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-005-002-01: Organisation setting controls whether employees may create tasks.

AC-005-002-02: Employee-created task defaults to that employee unless reassigned by admin.

AC-005-002-03: Required task fields are validated.

AC-005-002-04: Created task is immediately available for timer start.

### US-005-003 - Assign task to user

As an administrator, I want to assign a task to an employee so that responsibility is clear.

Persona: Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-005-003-01: Task can be assigned to an Active user.

AC-005-003-02: Assignment is visible to the assignee.

AC-005-003-03: Reassignment does not change historical task time ownership.

AC-005-003-04: Assignment change can trigger notification.

### US-005-004 - Set task priority

As an administrator, I want task priority so that employees can understand relative urgency.

Persona: Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-005-004-01: Priority supports at least Low, Medium, High and Critical.

AC-005-004-02: Priority is visible in task list/detail.

AC-005-004-03: Task list can filter/sort by priority.

AC-005-004-04: Priority changes are audited.

### US-005-005 - Set estimated time

As an administrator, I want an estimated task duration so that actual effort can be compared.

Persona: Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-005-005-01: Estimated duration accepts positive time values.

AC-005-005-02: Estimate is optional.

AC-005-005-03: Actual time is calculated from recorded task time entries.

AC-005-005-04: Task detail shows estimate versus actual when estimate exists.

### US-005-006 - Update task status

As an employee, I want to update task status so that progress is visible.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-005-006-01: Status supports To Do, In Progress, Paused, Completed and Cancelled.

AC-005-006-02: Completed/Cancelled tasks cannot start new timers unless reopened by permitted user.

AC-005-006-03: Starting a timer may automatically set task to In Progress.

AC-005-006-04: Status changes are auditable.

### US-005-007 - Complete task

As an employee, I want to mark a task completed so that finished work is clearly identified.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-005-007-01: Active timer for the task must be stopped before completion.

AC-005-007-02: Completion timestamp is recorded.

AC-005-007-03: Task detail shows total actual time.

AC-005-007-04: Completed task remains in historical reports.

### US-005-008 - My task list

As an employee, I want to see my assigned tasks so that I know what work is available.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-005-008-01: List defaults to active tasks assigned to user.

AC-005-008-02: User can filter by status and priority.

AC-005-008-03: Task title, status, priority, due date and actual time are shown.

AC-005-008-04: Selecting a task opens task detail.

## EP-006 - Task Time Tracking

Run a live server-authoritative timer against a task with pause, resume, stop and switch behaviour.

Priority: Must Have   |   Release: MVP

### US-006-001 - Start task timer

As an employee, I want to start a timer on a task so that actual task effort is recorded.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-006-001-01: User must be clocked in and not on break.

AC-006-001-02: Task must be eligible for the user.

AC-006-001-03: Server timestamp is authoritative.

AC-006-001-04: Only one active task timer is allowed per user.

### US-006-002 - Global active timer display

As an employee, I want the running task timer visible throughout the application so that I always know what is being tracked.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-006-002-01: Active task name and elapsed time are visible on primary screens.

AC-006-002-02: Display is calculated from authoritative start time and current server-synchronised time.

AC-006-002-03: Refresh/re-login restores active timer display.

AC-006-002-04: Pause/Stop/Switch actions remain accessible.

### US-006-003 - Pause task timer

As an employee, I want to pause task tracking so that non-task time is not recorded.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-006-003-01: Only an active timer can be paused.

AC-006-003-02: Pause closes the current active timing segment.

AC-006-003-03: Elapsed duration excludes paused period.

AC-006-003-04: Task remains available to resume.

### US-006-004 - Resume task timer

As an employee, I want to resume a paused task so that tracking continues.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-006-004-01: Task must be paused and user must be clocked in/not on break.

AC-006-004-02: Resume creates a new timing segment.

AC-006-004-03: Previous recorded duration is retained.

AC-006-004-04: Only one active timer exists after resume.

### US-006-005 - Stop task timer

As an employee, I want to stop task tracking so that the task time entry is finalised.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-006-005-01: Only an active timer can be stopped.

AC-006-005-02: Server time records stop timestamp.

AC-006-005-03: Actual task duration is updated immediately.

AC-006-005-04: Stopped interval appears in daily activity timeline.

### US-006-006 - Switch task

As an employee, I want to switch directly to another task so that work transitions are captured accurately.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-006-006-01: System stops current task and starts selected task at one consistent boundary.

AC-006-006-02: No overlap is created.

AC-006-006-03: New task must be eligible and active.

AC-006-006-04: Both resulting records are visible in timeline.

### US-006-007 - Prevent concurrent task timers

As a system administrator, I want concurrent task timers prevented so that time is not double counted.

Persona: System Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-006-007-01: Backend rejects attempts to create a second active timer.

AC-006-007-02: Database/application concurrency controls protect race conditions.

AC-006-007-03: User receives existing active task information.

AC-006-007-04: Administrator correction is used for genuine exceptions rather than parallel timers.

### US-006-008 - Timer survives browser refresh

As an employee, I want the timer to continue if I refresh or close the page so that time is not lost.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-006-008-01: Timer state is stored on the server.

AC-006-008-02: Closing browser does not stop the authoritative timer.

AC-006-008-03: On return, elapsed time is reconstructed from stored timestamps.

AC-006-008-04: No per-second database writes are required to keep timer running.

### US-006-009 - Daily task time log

As an employee, I want to see task time intervals for a day so that I can verify what I worked on.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-006-009-01: Log shows task, start, end and duration.

AC-006-009-02: Paused segments are excluded from duration.

AC-006-009-03: Entries are ordered chronologically.

AC-006-009-04: Totals reconcile to daily task-time total.

### US-006-010 - Task estimate versus actual

As an employee, I want to compare estimated and actual task time so that I can understand overruns.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-006-010-01: Actual time is sum of valid task time segments.

AC-006-010-02: Variance is shown when estimate exists.

AC-006-010-03: Negative and positive variance are clearly identified.

AC-006-010-04: Historical actual time remains unchanged by later estimate edits unless explicitly recalculated by policy.

## EP-007 - Attendance & Task-Time Reconciliation

Compare net attendance time with task time and identify unallocated working time.

Priority: Must Have   |   Release: MVP

### US-007-001 - Calculate net working time

As the system, I want to calculate net working time so that attendance is accurate.

Persona: System | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-007-001-01: Net work equals attendance elapsed duration minus completed eligible breaks.

AC-007-001-02: Incomplete break/attendance creates a visible incomplete state.

AC-007-001-03: Calculation uses authoritative timestamps.

AC-007-001-04: Result is reproducible from stored events.

### US-007-002 - Calculate task time

As the system, I want to calculate total task time for a day so that recorded activity is measurable.

Persona: System | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-007-002-01: Task total equals sum of valid non-overlapping task segments.

AC-007-002-02: Paused time is excluded.

AC-007-002-03: Task time outside an eligible attendance session is rejected or flagged according to correction policy.

AC-007-002-04: Daily total is reproducible.

### US-007-003 - Calculate unallocated time

As an employee, I want to see unallocated working time so that I can identify missing task tracking.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-007-003-01: Unallocated time equals net working time minus eligible task time.

AC-007-003-02: Value cannot be negative without a data-quality exception.

AC-007-003-03: Daily dashboard displays unallocated amount.

AC-007-003-04: Drill-down shows attendance and task components.

### US-007-004 - Flag task time exceeding attendance

As an administrator, I want impossible time relationships flagged so that data quality issues are corrected.

Persona: Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-007-004-01: System detects task time outside attendance or excessive overlap.

AC-007-004-02: Data-quality exception is visible to administrator.

AC-007-004-03: System does not silently alter original records.

AC-007-004-04: Correction workflow can resolve the issue.

### US-007-005 - Daily activity timeline

As an employee, I want one timeline of attendance, breaks and task activity so that my workday is understandable.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-007-005-01: Timeline includes clock-in/out, breaks and task intervals.

AC-007-005-02: Events are ordered chronologically.

AC-007-005-03: Gaps are visually identifiable.

AC-007-005-04: Timeline totals reconcile with summary metrics.

## EP-008 - Employee & Administrator Dashboards

Provide simple live views of attendance, breaks, tasks and current activity.

Priority: Must Have   |   Release: MVP

### US-008-001 - Employee My Day dashboard

As an employee, I want a single dashboard for attendance, break status, current task and totals so that daily actions are simple.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-008-001-01: Dashboard shows current attendance state.

AC-008-001-02: Dashboard shows current break/task state.

AC-008-001-03: Worked, break, task and unallocated time are shown.

AC-008-001-04: Primary actions are available without navigating to separate administration screens.

### US-008-002 - Administrator dashboard KPIs

As an administrator, I want high-level daily KPIs so that I can understand current workforce activity.

Persona: Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-008-002-01: Dashboard shows registered/active users, currently working, on break and not clocked in.

AC-008-002-02: Dashboard shows active task timers.

AC-008-002-03: Counts update on refresh and may update live where implemented.

AC-008-002-04: KPIs link to filtered detail views.

### US-008-003 - Live user activity table

As an administrator, I want a live table of user status so that I can see current attendance and task activity.

Persona: Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-008-003-01: Table shows user, attendance status, clock-in time, break status and current task.

AC-008-003-02: Only authorised administrators can access it.

AC-008-003-03: Inactive users are excluded by default.

AC-008-003-04: Table can be searched/filter by user/department.

### US-008-004 - Task dashboard

As an administrator, I want task status summaries so that I can identify active, overdue and completed work.

Persona: Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-008-004-01: Dashboard shows tasks by status.

AC-008-004-02: Overdue task count uses due date and status.

AC-008-004-03: Administrator can drill down to task list.

AC-008-004-04: Actual task time is available where recorded.

### US-008-005 - Responsive dashboard

As a user, I want dashboards usable on phone and desktop so that I can clock and track tasks from different devices.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-008-005-01: Primary actions remain usable at supported mobile widths.

AC-008-005-02: No critical control requires horizontal scrolling.

AC-008-005-03: Timer and clock state remain visible.

AC-008-005-04: Accessibility labels are provided for interactive controls.

## EP-009 - Corrections, Approvals & Audit

Allow controlled corrections to attendance/task time while preserving a full audit trail.

Priority: Must Have   |   Release: MVP

### US-009-001 - Request attendance correction

As an employee, I want to request correction of an attendance mistake so that records can be fixed without hidden edits.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-009-001-01: User can identify the attendance record and proposed correction.

AC-009-001-02: Reason is mandatory.

AC-009-001-03: Request does not overwrite original values before approval.

AC-009-001-04: Request status is visible to user.

### US-009-002 - Approve attendance correction

As an administrator, I want to approve or reject attendance corrections so that changes are controlled.

Persona: Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-009-002-01: Administrator sees original, proposed value and reason.

AC-009-002-02: Approval creates corrected effective values while retaining original audit history.

AC-009-002-03: Rejection records decision and optional comment.

AC-009-002-04: Decision is audited.

### US-009-003 - Request task time correction

As an employee, I want to request correction of task time so that forgotten/incorrect timer events can be resolved.

Persona: Employee | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-009-003-01: User selects affected task interval.

AC-009-003-02: Proposed start/end/duration and reason are captured.

AC-009-003-03: Original interval remains intact until approval.

AC-009-003-04: Overlaps are validated before approval.

### US-009-004 - Administrator direct correction

As an administrator, I want to correct authorised records directly so that operational errors can be resolved quickly.

Persona: Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-009-004-01: Correction requires reason.

AC-009-004-02: Before and after values are captured.

AC-009-004-03: Correction cannot create invalid overlapping active records.

AC-009-004-04: Action is written to audit log.

### US-009-005 - Audit log

As an auditor, I want a tamper-resistant audit view so that sensitive changes are traceable.

Persona: Auditor | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-009-005-01: Audit captures actor, action, timestamp, object and change details.

AC-009-005-02: Ordinary employees cannot edit audit records.

AC-009-005-03: Audit can be filtered by user/date/action.

AC-009-005-04: Sensitive secrets/password data are never logged.

## EP-010 - Reports & Export

Attendance, break, task and utilisation reports with filter and export capabilities.

Priority: Should Have   |   Release: MVP

### US-010-001 - Daily attendance report

As an administrator, I want a daily attendance report so that I can review who worked and for how long.

Persona: Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-010-001-01: Report includes clock-in/out, break total and net work.

AC-010-001-02: Report can filter by date and user/department.

AC-010-001-03: Incomplete records are clearly flagged.

AC-010-001-04: Totals are derived from source records.

### US-010-002 - Weekly monthly attendance report

As an administrator, I want weekly/monthly attendance summaries so that working patterns are visible.

Persona: Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-010-002-01: Report aggregates net work and break hours by user.

AC-010-002-02: Date period can be selected.

AC-010-002-03: Daily detail can be drilled from summary.

AC-010-002-04: Aggregate totals reconcile to daily records.

### US-010-003 - Task time report

As an administrator, I want task-time reporting so that I can see actual time spent on work.

Persona: Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-010-003-01: Report can group by user, task and date.

AC-010-003-02: Shows actual duration and task status.

AC-010-003-03: Estimate versus actual is shown where estimate exists.

AC-010-003-04: Filters apply consistently to export.

### US-010-004 - Unallocated time report

As an administrator, I want unallocated-time reporting so that missing task tracking can be identified.

Persona: Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-010-004-01: Report shows net work, task time and unallocated time.

AC-010-004-02: Users/days with zero unallocated time can be included/excluded.

AC-010-004-03: Negative/impossible values are flagged as exceptions.

AC-010-004-04: Report supports date and user filters.

### US-010-005 - Export report

As an administrator, I want to export filtered reports so that data can be used outside the application.

Persona: Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-010-005-01: MVP supports CSV and XLSX export.

AC-010-005-02: Export respects active filters and permissions.

AC-010-005-03: Export includes generation date/time and report period.

AC-010-005-04: Large exports are handled without blocking the main request indefinitely.

## EP-011 - Notifications & Reminders

Operational reminders for missing clock-out, incomplete task time and assigned tasks.

Priority: Should Have   |   Release: R1

### US-011-001 - Task assignment notification

As an employee, I want to be notified when a task is assigned so that I know new work exists.

Persona: Employee | Priority: Should Have | Release: R1

Acceptance Criteria:

AC-011-001-01: Assignment can generate in-app/email notification according to settings.

AC-011-001-02: Notification identifies task and assigner.

AC-011-001-03: Selecting notification opens task detail.

AC-011-001-04: Duplicate notifications are avoided for the same event.

### US-011-002 - Missing clock-out reminder

As an employee, I want a reminder if I appear to have forgotten to clock out so that incomplete attendance is reduced.

Persona: Employee | Priority: Should Have | Release: R1

Acceptance Criteria:

AC-011-002-01: Reminder threshold is configurable.

AC-011-002-02: Reminder is only sent for active attendance sessions meeting the rule.

AC-011-002-03: Reminder does not automatically clock the user out.

AC-011-002-04: Reminder event is logged.

### US-011-003 - Long-running task timer reminder

As an employee, I want a reminder when a task timer has been running unusually long so that accidental over-recording can be corrected.

Persona: Employee | Priority: Should Have | Release: R1

Acceptance Criteria:

AC-011-003-01: Threshold is configurable.

AC-011-003-02: Reminder does not silently stop or modify the timer.

AC-011-003-03: User can navigate directly to timer controls.

AC-011-003-04: Repeated reminders follow a configurable cooldown.

### US-011-004 - Unallocated time reminder

As an employee, I want a reminder when my completed workday has unallocated time so that missing task tracking can be reviewed.

Persona: Employee | Priority: Should Have | Release: R1

Acceptance Criteria:

AC-011-004-01: Reminder triggers only after a completed attendance day or configured cutoff.

AC-011-004-02: Amount of unallocated time is shown.

AC-011-004-03: User can open the daily timeline.

AC-011-004-04: Reminder does not invent or auto-assign task time.

## EP-012 - Security, Reliability & Operations

Security controls, observability, backup, performance and production readiness.

Priority: Must Have   |   Release: MVP

### US-012-001 - Secure password storage

As a security administrator, I want passwords securely hashed so that credential exposure risk is minimised.

Persona: Security Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-012-001-01: Passwords are never stored in plaintext.

AC-012-001-02: Argon2id or approved equivalent is used with appropriate parameters.

AC-012-001-03: Password values are never written to logs.

AC-012-001-04: Password verification uses the same secure library.

### US-012-002 - Authorisation enforcement

As a security administrator, I want server-side role checks so that employees cannot access administrator functions.

Persona: Security Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-012-002-01: Protected endpoints check authenticated user and role.

AC-012-002-02: Direct API requests cannot bypass UI permissions.

AC-012-002-03: Unauthorised access returns appropriate error without sensitive detail.

AC-012-002-04: Authorisation tests cover representative admin and employee endpoints.

### US-012-003 - Time integrity

As a system administrator, I want server-authoritative time and concurrency safeguards so that attendance/task duration is trustworthy.

Persona: System Administrator | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-012-003-01: Official online clock/timer events use server timestamps.

AC-012-003-02: Database constraints/transactions prevent duplicate active sessions/timers.

AC-012-003-03: Duration is calculated from stored timestamps, not incremental browser counters.

AC-012-003-04: Time-zone rendering does not alter stored event chronology.

### US-012-004 - Application logging and monitoring

As an operations engineer, I want structured logs and health monitoring so that incidents can be diagnosed.

Persona: Operations Engineer | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-012-004-01: Requests have correlation identifiers.

AC-012-004-02: Application exposes health/readiness checks.

AC-012-004-03: Logs exclude passwords/tokens and minimise sensitive data.

AC-012-004-04: Critical errors can trigger operational alerts.

### US-012-005 - Backup and restore

As an operations engineer, I want database backups and a tested restore process so that data can be recovered.

Persona: Operations Engineer | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-012-005-01: Automated backups run on a documented schedule.

AC-012-005-02: Backups are encrypted and access controlled.

AC-012-005-03: Restore procedure is documented and periodically tested.

AC-012-005-04: RPO/RTO targets are defined before production launch.

### US-012-006 - CI/CD quality gates

As a release manager, I want automated build, test and security gates so that defective releases are less likely to reach production.

Persona: Release Manager | Priority: Must Have | Release: MVP

Acceptance Criteria:

AC-012-006-01: Pipeline runs linting, unit tests and integration tests.

AC-012-006-02: Dependency/security scanning is included.

AC-012-006-03: Production artefact is versioned and traceable to source commit.

AC-012-006-04: Failed required gate blocks deployment.

# 9. Non-Functional Requirements

| NFR ID | Category | Requirement | Priority |
| --- | --- | --- | --- |
| NFR-001 | Performance | Normal interactive API operations should target p95 response time under 500 ms under agreed reference load. | Must Have |
| NFR-002 | Availability | Production target 99.9% monthly availability excluding agreed maintenance windows. | Should Have |
| NFR-003 | Security | HTTPS/TLS is mandatory in production. | Must Have |
| NFR-004 | Password Security | Use Argon2id or approved equivalent for password hashing. | Must Have |
| NFR-005 | Time Integrity | Official attendance/timer events use authoritative server time. | Must Have |
| NFR-006 | Concurrency | System prevents duplicate active attendance sessions and active task timers under concurrent requests. | Must Have |
| NFR-007 | Auditability | Material corrections, role changes and user status changes are auditable. | Must Have |
| NFR-008 | Responsive UX | Clock, break and task timer flows must be usable on desktop and mobile browsers. | Must Have |
| NFR-009 | Accessibility | Web UI should target WCAG 2.2 AA. | Should Have |
| NFR-010 | Browser Support | Support current major releases of Chrome, Edge, Safari and Firefox according to published support policy. | Should Have |
| NFR-011 | Backup | Automated encrypted database backup and tested restore process required before production. | Must Have |
| NFR-012 | Observability | Structured logging, health checks and error monitoring are required. | Must Have |
| NFR-013 | Data Retention | Attendance, task and audit retention periods must be configurable or documented. | Should Have |
| NFR-014 | Scalability | Application should be stateless where practical and container deployable. | Should Have |
| NFR-015 | API Documentation | Backend exposes generated OpenAPI/Swagger documentation for supported APIs. | Must Have |
| NFR-016 | Testing | Unit, integration and end-to-end tests are required for critical clock/timer workflows. | Must Have |

# 10. Security Requirements

HTTPS only in production.

Passwords hashed with Argon2id or approved equivalent; never plaintext.

Authentication tokens/sessions stored using secure HttpOnly cookies where applicable; avoid localStorage for sensitive tokens.

Server-side RBAC for every protected endpoint.

Rate limit login/password-reset endpoints.

Validate and sanitise all user input.

Use parameterised ORM/database operations and secure output encoding.

Audit role, user-status, attendance/time corrections and other material administrative changes.

Do not log passwords, reset tokens or sensitive session tokens.

Use least-privilege database credentials and managed secret storage in production.

# 11. Recommended Technology Stack

The recommended stack is deliberately conventional, TypeScript-based and container-friendly to reduce maintenance and recruitment risk. No Redis, message broker or microservices are required for the MVP unless scale evidence later justifies them.

| Layer | Recommendation | Rationale |
| --- | --- | --- |
| Frontend | Next.js (React) + TypeScript | Single web application; mature React ecosystem; routing, SSR/SPA flexibility and strong developer productivity. |
| UI | Tailwind CSS + accessible component library | Consistent responsive UI without a large custom CSS maintenance burden. |
| Forms/Validation | React Hook Form + Zod | Fast forms with shared schema-style validation and clear error handling. |
| Data Fetching | TanStack Query | Server-state caching, invalidation and background refresh for dashboards/logs. |
| Backend | NestJS + TypeScript | Structured modular backend, DI, guards, validation, testing and OpenAPI integration. |
| API | REST + OpenAPI/Swagger | Simple for web/admin integrations; documentation generated from backend code. |
| Database | PostgreSQL | Reliable transactional relational database well suited to attendance/time integrity. |
| ORM | Prisma ORM | Typed data access, migrations and developer productivity; validate concurrency-sensitive operations with explicit transactions/constraints. |
| Authentication | Secure HttpOnly cookie-based access/refresh tokens or server session pattern | Avoid storing sensitive auth tokens in localStorage; support rotation and revocation. |
| Password Hashing | Argon2id | Modern password hashing suitable for credential protection. |
| Live Status | REST polling initially; optional WebSocket/SSE for admin live view | Avoid unnecessary real-time complexity in MVP; timers are derived from server timestamps. |
| Testing | Vitest/Jest + Supertest + Playwright | Unit, API integration and browser end-to-end coverage. |
| Containerisation | Docker + Docker Compose | Reproducible development and deployment. |
| CI/CD | GitHub Actions | Build, lint, test, security scan and deployment automation. |
| Reverse Proxy | Managed ingress or Nginx | TLS termination/routing depending on hosting platform. |
| Production Hosting | Azure Container Apps or AWS ECS/Fargate (provider-neutral Docker image) | Managed container hosting with autoscaling and low operational overhead. |
| Managed Database | Azure Database for PostgreSQL / AWS RDS PostgreSQL | Backups, patching and managed availability. |
| Monitoring | OpenTelemetry + platform monitoring/Sentry-compatible error tracking | Centralised traces, logs, errors and performance visibility. |

## 11.1 Recommended Application Architecture

Browser / Mobile Browser
        │
        ▼
Next.js Frontend
        │ HTTPS REST
        ▼
NestJS API
        │
        ├── Auth Module
        ├── User Module
        ├── Attendance Module
        ├── Break Module
        ├── Task Module
        ├── Task Timer Module
        ├── Reporting Module
        └── Audit Module
        │
        ▼
PostgreSQL

Architecture pattern: modular monolith. Keep modules logically isolated but deploy as one backend application initially. This is simpler and cheaper than microservices for this scope.

## 11.2 Task Timer Implementation Principle

Do not write to the database every second. Store authoritative start/pause/resume/stop timestamps. The browser displays elapsed time by calculating the difference from the current active server-derived start boundary. Refreshing the page reconstructs the display from backend state.

# 12. API Requirements

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/v1/auth/register | Register user |
| POST | /api/v1/auth/login | Login |
| POST | /api/v1/auth/logout | Logout |
| POST | /api/v1/auth/forgot-password | Request reset |
| POST | /api/v1/auth/reset-password | Reset password |
| GET | /api/v1/users/me | Current profile |
| GET | /api/v1/users | Admin list users |
| PATCH | /api/v1/users/{id} | Admin edit/status/role |
| POST | /api/v1/attendance/clock-in | Clock in |
| POST | /api/v1/attendance/clock-out | Clock out |
| GET | /api/v1/attendance/me | Own attendance history |
| GET | /api/v1/attendance/live | Admin live attendance |
| POST | /api/v1/breaks/start | Start break |
| POST | /api/v1/breaks/end | End break |
| GET | /api/v1/tasks | List tasks |
| POST | /api/v1/tasks | Create task |
| PATCH | /api/v1/tasks/{id} | Update task |
| POST | /api/v1/task-timers/start | Start timer |
| POST | /api/v1/task-timers/pause | Pause timer |
| POST | /api/v1/task-timers/resume | Resume timer |
| POST | /api/v1/task-timers/stop | Stop timer |
| POST | /api/v1/task-timers/switch | Switch task |
| GET | /api/v1/reports/attendance | Attendance report |
| GET | /api/v1/reports/task-time | Task report |
| GET | /api/v1/audit | Audit log |

OpenAPI/Swagger documentation must be generated from backend source annotations/decorators and validated in CI.

# 13. Reporting Requirements

Daily Attendance - clock in/out, break, net work

Weekly/Monthly Attendance - totals by employee and department

Break Report - each break and daily break totals

Task Time - time by user/task/date/status

Estimate vs Actual - estimated task duration vs recorded time

Unallocated Time - net attendance vs task time

Data Quality Exceptions - incomplete attendance, impossible overlaps or negative reconciliation

Audit Report - correction/admin change history

# 14. Testing Strategy

Unit tests for time arithmetic, business rules and validation.

API integration tests for authentication, authorisation, attendance, break and task timer transitions.

Database/concurrency tests proving one active attendance and one active task timer per user.

End-to-end Playwright tests for Register → Login → Clock In → Task → Break → Switch → Clock Out.

Time-zone and daylight-saving tests.

Security tests for broken access control, session handling, input validation and rate limiting.

Performance test clock-in peaks, admin live list and report queries.

User acceptance tests for Employee and Administrator roles.

# 15. Deployment and Operations

Docker image for frontend/backend or independently containerised frontend and API.

Docker Compose for local development including PostgreSQL.

CI pipeline: install → lint → unit test → integration test → build → security scan → image build → deploy.

Environment separation: Development, Test/QA, Staging and Production.

Managed PostgreSQL in production with automated backups.

Centralised logs and error monitoring.

Health/readiness endpoints used by hosting platform.

Secrets stored in managed secret store or protected environment configuration.

# 16. Release Plan

| Release | Scope |
| --- | --- |
| MVP | EP-001 to EP-010 and EP-012. Registration, users, attendance, breaks, tasks, task timers, reconciliation, dashboards, corrections/audit, core reporting and production baseline. |
| R1 | EP-011 notifications/reminders plus usability/reporting refinements based on production feedback. |
| Later | Only evidence-driven additions such as native mobile app, richer live updates, SSO or external task integrations. |

# 17. Definition of Ready / Definition of Done

## 17.1 Definition of Ready

User story and acceptance criteria are clear and testable.

UX/screen behaviour is available where required.

Data/API impact identified.

Security/permission impact identified.

Dependencies resolved or explicitly tracked.

Test data and expected edge cases understood.

## 17.2 Definition of Done

Code complete and peer reviewed.

Unit/integration tests pass.

Acceptance criteria pass.

No unresolved Critical/High security defect.

Permissions and audit behaviour tested.

OpenAPI generated/updated where API changed.

Responsive UI verified on supported breakpoints.

Deployment through CI/CD succeeds in target environment.

# 18. Risks and Assumptions

| Risk ID | Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- | --- |
| RISK-001 | Timer/attendance race conditions | High | Medium | Use database constraints, transactions and idempotent endpoints for active clock/timer operations. |
| RISK-002 | Users forget to stop timers | Medium | High | Long-running timer reminders, daily reconciliation and correction workflow. |
| RISK-003 | Browser/client clock manipulation | High | Medium | Use server timestamps for official records; browser only displays derived elapsed time. |
| RISK-004 | Over-scoping into HR/project management | High | Medium | Keep MVP limited to registration, attendance, breaks, task list, task timer, admin and reporting. |
| RISK-005 | Audit trail weakened by direct edits | High | Low | Corrections preserve originals and require reason/actor/time. |
| RISK-006 | Sensitive workforce data exposure | High | Low | RBAC, HTTPS, secure sessions, least privilege and privacy-conscious logging. |

## 18.1 Assumptions

Application is for one organisation, although it may contain many users/departments.

User email is the primary login identifier.

The MVP is a responsive web application; a native mobile app is not required.

Administrator users are trusted organisational operators but their sensitive changes remain audited.

No payroll or labour-law calculations are performed by the system beyond simple time arithmetic.

# Appendix A - Requirements Counts

Epics: 12

User Stories: 75

Acceptance Criteria: 300

Non-Functional Requirements: 16

Business Rules: 14

# Appendix B - Traceability Convention

IDs are stable across the SRS and Excel Requirements Tracker: EP-xxx → US-xxx-xxx → AC-xxx-xxx-xx. Delivery status belongs in the tracker or engineering management platform; this document remains the requirements baseline.